Sprint Plan: Week of 12 October 2026

True Online (TOL) Automation Testing & Registration Onboarding (One App)

Document Control & Cadence Metadata

Sprint Cycle: Week 42 (12 October 2026 – 18 October 2026)

Cadence: Weekly Sprint Cycle (Planning & Backlog Grooming every Monday)

Project: True Online (TOL) Automation Testing Standard & Onboarding Platform

Sprint Lead / Owner: QA Automation Lead (Frank)

Team: QA Automation Engineers, BA, PO, VASUP Integration Team

Version: 1.0 (Live Sprint Document)

Last Updated: Wednesday, 14 October 2026 (Mid-Sprint Tracking)

1. Sprint Objective & Commitment

Primary Sprint Goal

"Stabilize and deliver the Enterprise True Online (TOL) Automation Testing Framework adhering strictly to the Company Standard (`Example_By_BAS`), enforce the 'minimal test code' philosophy via a centralized `common/` engine, integrate the end-to-end Registration Hub (Module 00), verify 100% dry-run pass rate across all 5 E2E test suites, and deliver role-specific executive documentation in Microsoft Word & WPS Office format for customer presentation in Visual Studio."

Key Deliverables for This Week:

1.  Centralized Common Architecture (`common/common.resource`):

Centralize all low-level Selenium waits, clicks, inputs, frame switches, and verifications into a single reusable hub.

Refactor all 10 page objects so each keyword is a concise 1-line delegation to common.*.

2.  Registration Module Integration Across All Layers:

Add .locator/registration.locator & locators/registration_locator.resource.

Add .page/registration.page & keywords/tol/pages/registration_page.resource.

Add .features/registration.feature & keywords/tol/features/registration_feature.resource.

Implement testcases/tc_tol_e2e_05_registration_lifecycle.robot.

3.  5/5 Test Suite Verification:

Execute dry runs across all 5 Robot Framework suites (tc_tol_e2e_01 to 05) with 100% PASS rate.

4.  Visual Studio Presentation Readiness:

Verify root directories .page/, .features/, and .locator/ are clean and immediately inspectable in Visual Studio Solution Explorer.

5.  Executive Documentation in Word Format (`.docx`):

Generate styled Microsoft Word & WPS Office documents for BA, PO, PRD/BRD, Traceability Matrix, Deployment Guide, and Sprint Plan.

6.  Live Interactive Report & Simulation Portal:

Prepare index.html for publishing to personal domain www.franktest.online / www.franktest.xyz.

2. Daily Execution Schedule (12 Oct – 18 Oct 2026)

| Day & Date | Planned Activities & Milestones | Status | Highlights & Output |
| --- | --- | --- | --- |
| Monday, 12 Oct 2026<br>(Sprint Planning Day) | • Sprint Planning & Backlog Review from customer GivenDoc & F:\VASUP\0038_TOL.<br>• Scope definition for Release 1.1 Backlog (Modules 01–23).<br>• Define company standard alignment with Standard/Example_By_BAS. | DONE | Sprint backlog locked; Visual Studio folder blueprint established. |
| Tuesday, 13 Oct 2026 | • Refactor common/common.resource with centralized explicit wait primitives.<br>• Implement 1-line delegation pattern in all page objects (service_type, customer_id, kyc, privilege, package, appointment, order_review, order_submit).<br>• Synchronize imports/imports.resource. | DONE | Master common/ engine completed; boilerplate code eliminated across page objects. |
| Wednesday, 14 Oct 2026<br>(Current Day) | • Implement Registration Hub across all 3 layers: .locator, .page, .features.<br>• Author and verify tc_tol_e2e_05_registration_lifecycle.robot.<br>• Convert all Markdown specifications into Microsoft Word & WPS format (.docx).<br>• Update BA, PO, PRD, and Traceability Matrix documents.<br>• Full test dry-run execution (5 suites, 5 passed). | DONE | All 5 test suites pass; 6 executive Word .docx documents generated. |
| Thursday, 15 Oct 2026 | • Visual Studio Customer Walkthrough Dry-Run.<br>• Review .page, .features, .locator in VS Code / Visual Studio Solution Explorer.<br>• Validate multi-environment test data (settings/sit, testdata/sit).<br>• Test interactive web simulation app index.html locally on port 8080. | IN PROGRESS | Visual Studio rehearsal; demo environment readiness check. |
| Friday, 16 Oct 2026<br>(Sprint Review & Demo) | • Formal Client Demo & Presentation in Visual Studio.<br>• Showcase 4-line test case authoring and separation of concerns.<br>• Deploy live interactive test reports to www.franktest.online.<br>• Sprint Retrospective: review velocity, code coverage, and customer feedback. | TO DO | Customer acceptance sign-off; production deployment to FrankTest. |
| Saturday, 17 Oct 2026 | • Buffer day: Address any minor customer feedback or adjustments.<br>• Clean up temporary logs and backup reports into reports/. | TO DO | Framework maintenance & clean state. |
| Sunday, 18 Oct 2026 | • Sprint wrap-up & KPI metrics calculation.<br>• Prepare Monday Sprint Backlog for next sprint cycle (Sprint Week 43: 19 Oct 2026). | TO DO | Next Monday backlog draft ready. |

3. Sprint Backlog & Task Breakdown

| Task ID | Jira Ref / Epic | Description | Module | Assignee | Est. (SP) | Status |
| --- | --- | --- | --- | --- | --- | --- |
| TSK-42-01 | THL-1089 | Build Centralized common/common.resource wait & interaction primitives | Architecture | Frank | 5 | DONE |
| TSK-42-02 | THL-1089 | Refactor 10 Page Objects to 1-line calls delegating to common.* | Keywords/Pages | Frank | 8 | DONE |
| TSK-42-03 | THL-1089, 1095 | Create Registration Hub .locator/registration.locator & Robot locators | Registration | Frank | 3 | DONE |
| TSK-42-04 | THL-1089, 1095 | Create .page/registration.page & keywords/tol/pages/registration_page.resource | Registration | Frank | 5 | DONE |
| TSK-42-05 | THL-1089, 1095 | Create .features/registration.feature BDD Gherkin scenarios | Registration | Frank | 3 | DONE |
| TSK-42-06 | THL-1089 | Implement registration_feature.resource workflow keywords | Registration | Frank | 5 | DONE |
| TSK-42-07 | THL-1089 | Author & verify tc_tol_e2e_05_registration_lifecycle.robot | Testcases | Frank | 5 | DONE |
| TSK-42-08 | Quality Gate | Execute full test suite dry-run (5 test cases, all passed) | Test Suite | Frank | 3 | DONE |
| TSK-42-09 | Documentation | Convert all specifications to Microsoft Word & WPS format (.docx) | Docs | Frank | 5 | DONE |
| TSK-42-10 | Presentation | Customer Presentation in Visual Studio (Showcase .locator, .page, .features) | Client Facing | Frank | 8 | IN PROGRESS |
| TSK-42-11 | Deployment | Publish interactive test portal to www.franktest.online | Hosting | Frank | 3 | TO DO |
| TSK-42-12 | Governance | Weekly Sprint Retrospective & Next Monday (19 Oct) Backlog Grooming | Agile | Frank | 2 | TO DO |

Total Sprint Story Points: 55 SP | Completed: 42 SP (76%) | In Progress: 8 SP (15%) | Remaining: 5 SP (9%)

4. Test Automation Coverage & Execution Status (Sprint Week 42)

| Test Suite | Scenario Covered | Tags | Status | Run Time |
| --- | --- | --- | --- | --- |
| [tc_tol_e2e_01](file:///c:/Users/frank/Vasup/TOL/testcases/tc_tol_e2e_01_green_coverage_standalone.robot) | Register Standalone 1P Broadband Success with Green SGIS Coverage | smoke, p0, e2e | PASS | < 4s (dryrun) |
| [tc_tol_e2e_02](file:///c:/Users/frank/Vasup/TOL/testcases/tc_tol_e2e_02_yellow_coverage_overcable_approval.robot) | Register Broadband with Yellow Over-Cable Drop Wire Fee Approval | regression, yellow, p1 | PASS | < 4s (dryrun) |
| [tc_tol_e2e_03](file:///c:/Users/frank/Vasup/TOL/testcases/tc_tol_e2e_03_convergence_2p_tmh_bundle.robot) | Register Convergence 2P Bundle with TrueMove H FMC Subscriber Discount | convergence, fmc, p0 | PASS | < 4s (dryrun) |
| [tc_tol_e2e_04](file:///c:/Users/frank/Vasup/TOL/testcases/tc_tol_e2e_04_convergence_4p_e2e_order.robot) | Register Full Convergence 4POTT Quad-Play (TOL + TMH + TrueID + FLP) | convergence, 4pott, p0 | PASS | < 4s (dryrun) |
| [tc_tol_e2e_05](file:///c:/Users/frank/Vasup/TOL/testcases/tc_tol_e2e_05_registration_lifecycle.robot) | End-to-End Registration Hub with Partner Code, RTR Attribution & PDPA | registration, smoke, p0 | PASS | < 4s (dryrun) |

Overall Pass Rate: 100% (5 / 5 suites passed)

5. Risks, Dependencies & Mitigation Strategy

| # | Risk / Blocker | Impact | Severity | Mitigation Action | Owner |
| --- | --- | --- | --- | --- | --- |
| 1 | Customer Presentation Environment in Visual Studio: Customer requests seeing how new test cases are added without complex coding. | High | Medium | Prepared 5-line test case template in testcases/ proving how common/ eliminates boilerplate. | Frank |
| 2 | Drop Wire Over-Cable Approval Delay: Yellow coverage scenarios require supervisor approval for rental properties. | Medium | Low | Automated test stubs handle both TC Approve Flag = Y (free waiver) and TC Approve Flag = N (customer payment). | Frank |
| 3 | Biometric Face Liveness in CI/CD: Camera device required for physical biometric verification. | High | Low | Automated test suite includes stubbed KYC token bypassing physical camera while asserting backend KYC status badge. | Frank |

6. Monday Recurring Update Template

Instructions: Every Monday morning, copy the template block below, increment the Sprint Week number, set the date range, adjust the sprint objectives and backlog items, and update the document.

### 📋 Sprint Information Template - **Sprint Cycle**: Week [WW] ([DD Month YYYY] – [DD Month YYYY]) - **Cadence**: Weekly Sprint (Updated every Monday) - **Status**: [Active / Planned / Completed] - **Sprint Lead**: Frank ### 🎯 Sprint Goals 1. [Goal 1] 2. [Goal 2] 3. [Goal 3] ### 📊 Task Breakdown ¦ Task ID ¦ Description ¦ Assignee ¦ Est. SP ¦ Status ¦ ¦---¦---¦---¦---¦---¦ ¦ TSK-[WW]-01 ¦ ... ¦ Frank ¦ ... ¦ [To Do / In Progress / Done] ¦ ### 🧪 Test Automation Target - Target Test Cases: [List of Robot suites] - Target Pass Rate: 100%

7. Deliverable Document Artifacts

All sprint documentation is compiled in both Markdown and Microsoft Word / WPS Office (.docx):

1.  Sprint Plan (Current): [07_Sprint_Plan_Week_12Oct2026.docx](file:///c:/Users/frank/Vasup/TOL/docs/07_Sprint_Plan_Week_12Oct2026.docx)

2.  BA Specification: [01_BA_Business_Analysis_Specification.docx](file:///c:/Users/frank/Vasup/TOL/docs/01_BA_Business_Analysis_Specification.docx)

3.  PO Specification: [02_PO_Product_Owner_Specification.docx](file:///c:/Users/frank/Vasup/TOL/docs/02_PO_Product_Owner_Specification.docx)

4.  Requirements Document (BRD/PRD): [03_TOL_Requirements_Document_BRD_PRD.docx](file:///c:/Users/frank/Vasup/TOL/docs/03_TOL_Requirements_Document_BRD_PRD.docx)

5.  Traceability Matrix: [04_Traceability_Matrix_And_Test_Mapping.docx](file:///c:/Users/frank/Vasup/TOL/docs/04_Traceability_Matrix_And_Test_Mapping.docx)

6.  Deployment Guide: [05_Deployment_And_Hosting_Guide_FrankTest.docx](file:///c:/Users/frank/Vasup/TOL/docs/05_Deployment_And_Hosting_Guide_FrankTest.docx)

7.  Overview: [00_TOL_Automation_Testing_Standard_Overview.docx](file:///c:/Users/frank/Vasup/TOL/docs/00_TOL_Automation_Testing_Standard_Overview.docx)